## Slide 1
Project Status
Date

## Slide 2: Project Goal & Objectives
Karta Consulting Group is pleased to present this Anaplan services implementation proposal for <Client Name> as your organization evaluates a roadmap forward. <Client Name> is looking to modernize the enabling technologies underpinning the Financial Planning & Analysis processes, with an emphasis on a shifting time spent to more value-added work.
Anaplan Solution to Enable FP&A
  Develop a modern Anaplan solution to enable <Client Name>’s budgeting and forecasting cycles of the P&L, Balance Sheet, and Cash Flow.
Best Practice Planning
  Minimize manual effort, reduce risk, and offer one version of the truth with best practice bottoms-up planning and high-level forecast adjustments.
Strategic Data Integration
  Integrate with strategic data sources such as ERP, HR Systems, and Operational Data Warehouses to support planning and reporting.
Business-Owned Solution
  Leverage <Client Name>’s Model Builders throughout the implementation to create a business-owned solution
Training & Adoption
  Drive adoption of the solution through an effective Training & Change Management approach.
Key Reporting
  Drive accountability and empower end-users with operational reporting and drill-down capabilities. Provide leadership with visibility to key financial reporting.
Long-term Connected Planning
  Construct a foundation of data, process, and people for long-term connected planning and realizing the ROI of Anaplan.
Objectives

## Slide 3: Timeline & Resourcing
Foundations
3 weeks
Build
7 weeks
Test, Train, & Deploy
4 weeks
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
12 Week Implementation
Requirements
Design
Build
Data Hub
Revenue Forecast
OpEx & Capital Planning
Workforce Planning
Balance Sheet & CF
Reporting & Security
User Acceptance Testing
Deploy
Train
Account Executive (5-8 hrs.)
Solution Architect (8-12 hrs.)
Project Lead (42 hrs.)
Project Leadership (3-5 hrs.)
Subject Matter Experts (8-10 hrs.)
Model Builder(s) (10-20 hrs.)
Resources

## Slide 4: Project Status
Project Name: Software Implementation | 
Project Manager(s) | Client Name, Karta Name
Status Period | Week of 1/1
Overall Status: Green Yellow Red | 
Scope & Schedule | 
Resources | 
Data | 
Milestones
Milestone | Orig. Date | New Date | Status
Kickoff | 1/1 | 1/1 | Complete
Requirements | 1/15 | 1/15 | In Progress
Design | 1/22 | 1/22 | Not Started
Build: Data Hub | 1/29 | 1/29 | Not Started
Build: Revenue | 2/15 | 2/15 | Not Started
Build: Expenses | 3/1 | 3/1 | Not Started
Build: Reporting | 3/18 | 3/18 | Not Started
UAT | 4/5 | 4/5 | Not Started
Training | 4/12 | 4/12 | Not Started
Go-Live | 4/19 | 4/19 | Not Started
Activities Completed & Planned
Accomplishments This Week | Planned Activities Next Week
[Insert Activities from current week] [Insert Activities from current week] [Insert Activities from current week] Decision: List Key Decisions Decision: List Key Decisions Decision: List Key Decisions | [Planned Activities for next week] [Planned Activities for next week] [Planned Activities for next week] Action: List Key Action Items Action: List Key Action Items Action: List Key Action Items
Risks or Issue | Description | Mitigation Plan | Status
Issue (High) | Describe the risk or issue | Describe mitigation plan & next steps | Complete
Risk (High) | Describe the risk or issue | Describe mitigation plan & next steps | In Progress
Risk (Low) | Describe the risk or issue | Describe mitigation plan & next steps | Not Started
Key Risks & Issues

## Slide 5: Integration Matrix
Review Integration Matrix

## Slide 6: RAID Log
Review RAID Log: Risks, Actions, Issues, Decisions